📱

Android On-Device Recall

Semantic Search & LLM Q&A Over Screenshots + Accessibility Data

Implementation Plan — Android 16 / 16KB Page Size Compatible

Stack: LiteRT 2.x  ·  EmbeddingGemma 300M  ·  LiteRT-LM (Gemma 3 1B)  ·  NDK r28+

# 0. Overview & Goals

This document provides a step-by-step implementation plan to add a Windows Recall-style feature to your existing Kotlin native Android app. Your app already captures screenshots every 10 seconds and records accessibility data locally. The goal is to layer on:

- Semantic search — find past moments by meaning, not just keywords

- LLM Q&A — ask natural language questions about what happened on screen

- Full on-device execution — no cloud, fully private

- Android 16 / 16KB page size compatibility — Play Store compliant

Why LiteRT instead of TensorFlow Lite? TFLite is the legacy name. LiteRT is Google's actively maintained successor. It ships 16KB-aligned .so files (from v2.x with NDK r28), has a native Kotlin API, supports GPU/NPU acceleration, and includes EmbeddingGemma and Gemma 3 1B as first-party optimized models. LiteRT-LM is the dedicated LLM inference layer built on top of LiteRT, powering Gemini Nano in Chrome, Pixel Watch, and Chromebook Plus.

# 1. Architecture Overview

## 1.1 System Layers

| Layer | Responsibility |
| --- | --- |
| Data Capture (existing) | Screenshot every 10s + accessibility tree dump → stored locally |
| OCR / Text Extraction | Extract text from screenshots using ML Kit Text Recognition v2 |
| Embedding Engine | EmbeddingGemma 300M via LiteRT → convert text chunks to 256-dim vectors |
| Vector Store | SQLite + sqlite-vec extension → store and query embedding vectors |
| LLM Engine (optional) | LiteRT-LM running Gemma 3 1B int4 → answer natural language questions |
| Search API (Kotlin) | Background Service exposing search + Q&A to your app's UI |
| UI Layer | Your existing app UI — add a search bar + result cards |

## 1.2 Data Flow

Capture → OCR → Chunk → Embed → Store

- Screenshot is saved to local storage (already implemented).

- OCR Service reads the image using ML Kit Text Recognition v2 and extracts raw text.

- Text is merged with the accessibility data (node labels, content descriptions) for that same timestamp.

- The combined text is chunked into 512-token segments (with 50-token overlap).

- Each chunk is passed to EmbeddingGemma (LiteRT inference) → outputs a 256-dim float32 vector.

- The vector + metadata (timestamp, screenshot path, raw text) is stored in SQLite via sqlite-vec.

Query → Embed → Search → (optional) LLM Answer

- User types a query in the search bar.

- Query text is embedded with EmbeddingGemma → 256-dim vector.

- sqlite-vec performs ANN (approximate nearest-neighbour) search → returns top-K chunks.

- Results are displayed as screenshot thumbnail cards with highlighted text snippets.

- If user presses 'Ask AI', top-K chunks are packed as context into a Gemma 3 1B prompt and streamed back via LiteRT-LM.

# 2. Android 16 / 16KB Page Size Compatibility

## 2.1 Why This Matters

From November 1 2025, Google Play requires all apps targeting Android 15+ with native code to ship .so files aligned to 16KB boundaries. Android 16 enforces this at the OS level. Any library compiled with the old 4KB assumption will crash on 16KB-page devices without backcompat mode — which is not guaranteed to persist.

## 2.2 The LiteRT OpenCL Bug (v2.1.0/2.1.1)

⚠️ Known Issue — Avoid GPU/OpenCL Acceleration on LiteRT 2.1.0 and 2.1.1 libLiteRtOpenClAccelerator.so in these versions has a LOAD segment at offset 0x28b008, which is NOT a multiple of 0x4000 (16KB). This causes Play Store rejection. Workaround: use CPU (XNNPACK) or wait for the fix in 2.1.2+. Track the GitHub issue: google-ai-edge/LiteRT#6299.

## 2.3 Required Toolchain

| Tool | Required Version |
| --- | --- |
| Android NDK | r28b or newer (first NDK with full 16KB ELF alignment support) |
| Android Gradle Plugin | 8.5.1 or newer |
| compileSdk / targetSdk | 35 or higher (Android 15+, required by Play Store mandate) |
| LiteRT | 2.x (avoid 2.1.0 OpenCL .so — use CPU backend or await 2.1.2+) |
| LiteRT-LM | 0.10.x or newer (tracks LiteRT releases, NDK r28 compiled) |
| ML Kit Text Recognition | v2 (bundled — 16KB compliant as pure Kotlin/Java layer) |

## 2.4 Build Configuration

### app/build.gradle.kts

android {

compileSdk = 36  // Android 16

defaultConfig {

minSdk = 26

targetSdk = 36

ndk { abiFilters += listOf("arm64-v8a") }  // 64-bit only for 16KB

}

buildFeatures { prefab = true }

}

dependencies {

// LiteRT core — CPU/GPU inference (use 2.1.2+ for GPU once OpenCL bug fixed)

implementation("com.google.ai.edge.litert:litert:2.1.2")

// LiteRT-LM — Gemma / LLM inference

implementation("com.google.ai.edge.litert:litert-lm:0.10.1")

// ML Kit OCR

implementation("com.google.mlkit:text-recognition:16.0.1")

// SQLite FTS5 + sqlite-vec for vector search

implementation("androidx.sqlite:sqlite-ktx:2.5.0")

}

### NDK version in local.properties

android.ndkVersion=28.0.12916984

### Verify alignment after build

# Run against your APK after every dependency update

unzip -p app-release.apk lib/arm64-v8a/libLiteRt*.so | \

llvm-readelf -l - | grep 'LOAD\|ALIGN'

# All ALIGN values must be 0x4000 (16384) or higher

# 3. Step-by-Step Implementation

## Step 1 — Project Setup & Dependency Validation

- Update build.gradle.kts with the dependency block shown in Section 2.4.

- Set android.ndkVersion=28.0.12916984 in local.properties.

- Run ./gradlew assembleRelease and verify 16KB alignment using the llvm-readelf command above.

- Enable the 16KB developer option on a Pixel 8+ running Android 15+ to test locally.

Testing on Emulator Android Studio Ladybug (2024.2+) ships a 16KB system image for the Pixel 8 emulator. Use it throughout development to catch alignment issues early — do not rely solely on a 4KB device.

## Step 2 — ML Kit OCR Integration

ML Kit Text Recognition v2 is a pure Kotlin/Java library — no .so files, fully 16KB compliant. It runs on-device and supports Latin, Chinese, Devanagari, Japanese, and Korean scripts.

### OcrProcessor.kt

class OcrProcessor(private val context: Context) {

private val recognizer = TextRecognition.getClient(

TextRecognizerOptions.DEFAULT_OPTIONS

)

suspend fun extractText(screenshotPath: String): String {

val bitmap = BitmapFactory.decodeFile(screenshotPath)

val image = InputImage.fromBitmap(bitmap, 0)

return recognizer.process(image).await().text

}

}

Merge OCR output with accessibility data (content descriptions, resource IDs, node text) at the same timestamp. Store the merged string as the canonical text for that moment.

## Step 3 — Text Chunking

Chunk merged text into segments the embedding model can process. EmbeddingGemma supports up to 2048 tokens, but smaller chunks (256-512 tokens) produce more precise retrieval results.

### TextChunker.kt

object TextChunker {

fun chunk(

text: String,

maxTokens: Int = 400,

overlapTokens: Int = 50

): List<String> {

val words = text.split(Regex("\\s+"))

val chunks = mutableListOf<String>()

var start = 0

while (start < words.size) {

val end = minOf(start + maxTokens, words.size)

chunks += words.subList(start, end).joinToString(" ")

start += maxTokens - overlapTokens

}

return chunks

}

}

## Step 4 — EmbeddingGemma Model Setup

### 4a. Download the Model

Download the quantized LiteRT .tflite variant of EmbeddingGemma from Hugging Face:

# Model: google/embeddinggemma-300m — LiteRT quantized (int8 ~200MB RAM)

# Sequence lengths available: 256, 512, 1024, 2048 tokens

# Choose 512 for a good speed/quality balance

# Hugging Face: github.com/google-ai-edge/LiteRT (see EmbeddingGemma variants)

Bundle the .tflite file in your app's assets/ folder or download it on first launch to internal storage. Avoid bundling in the APK if it exceeds 100MB — download to getFilesDir() on first run.

### 4b. EmbeddingEngine.kt

class EmbeddingEngine(context: Context) {

private val modelPath = copyAssetToFiles(context, "embeddinggemma_512.tflite")

private val interpreter: Interpreter

init {

val options = Interpreter.Options().apply {

// Use CPU (XNNPACK) — avoids the OpenCL 16KB bug

addDelegate(XnnpackDelegate())

numThreads = 4

}

interpreter = Interpreter(File(modelPath), options)

}

fun embed(tokenIds: IntArray, attentionMask: IntArray): FloatArray {

val inputIds = Array(1) { tokenIds }

val mask = Array(1) { attentionMask }

val output = Array(1) { FloatArray(256) }  // 256-dim MRL truncation

interpreter.runForMultipleInputsOutputs(

arrayOf(inputIds, mask), mapOf(0 to output)

)

return normalize(output[0])

}

private fun normalize(v: FloatArray): FloatArray {

val norm = sqrt(v.sumOf { it * it.toDouble() }).toFloat()

return if (norm > 0f) FloatArray(v.size) { v[it] / norm } else v

}

}

Why 256 dimensions instead of 768? EmbeddingGemma uses Matryoshka Representation Learning (MRL). You can truncate the 768-dim output to 128/256/512 dims and re-normalize — quality drops minimally while storage and search speed improve significantly. 256 dims is recommended for mobile RAG.

## Step 5 — Tokenizer Setup

EmbeddingGemma uses the Gemma tokenizer (SentencePiece). You need to tokenize text in Kotlin before passing to the model. Two options:

- Option A (recommended): Use the DJL Android SentencePiece tokenizer (pure Java/Kotlin, 16KB compliant). See the Embedding Gemma on Android blog post by Georgios Soloupis for full tokenizer code.

- Option B: Use the LiteRT MediaPipe TextEmbedder task API which handles tokenization internally — simpler but slightly less control.

### Using MediaPipe TextEmbedder (Option B — simpler)

val options = TextEmbedder.TextEmbedderOptions.builder()

.setBaseOptions(

BaseOptions.builder()

.setModelAssetPath("embeddinggemma_512.tflite")

.build()

)

.setL2Normalize(true)

.setQuantize(false)

.build()

val embedder = TextEmbedder.createFromOptions(context, options)

val result = embedder.embed(EmbeddingResult.fromText(chunk))

val vector: FloatArray = result.embeddings[0].floatEmbedding()

## Step 6 — Vector Database with sqlite-vec

sqlite-vec is a SQLite extension that adds a vec0 virtual table for fast vector similarity search. It ships as a single .so compiled with NDK r28 — 16KB aligned. It is the lightest vector store option for Android with no extra process or service.

### Schema

-- Metadata table

CREATE TABLE IF NOT EXISTS moments (

id          INTEGER PRIMARY KEY AUTOINCREMENT,

timestamp   INTEGER NOT NULL,

screenshot  TEXT NOT NULL,

raw_text    TEXT NOT NULL,

chunk_index INTEGER NOT NULL

);

-- Vector table (sqlite-vec virtual table)

CREATE VIRTUAL TABLE IF NOT EXISTS moment_vectors USING vec0(

moment_id INTEGER,

embedding FLOAT[256]

);

### Insert

// After embedding a chunk:

val momentId = db.insert("moments", null, ContentValues().apply {

put("timestamp", System.currentTimeMillis())

put("screenshot", screenshotPath)

put("raw_text", chunk)

put("chunk_index", chunkIndex)

})

// Store vector (serialize FloatArray to ByteArray)

val vectorBytes = ByteBuffer.allocate(256 * 4)

.order(ByteOrder.LITTLE_ENDIAN)

.apply { embedding.forEach { putFloat(it) } }

.array()

db.execSQL(

"INSERT INTO moment_vectors(moment_id, embedding) VALUES (?, ?)",

arrayOf(momentId, vectorBytes)

)

### Search

fun search(queryVector: FloatArray, topK: Int = 5): List<SearchResult> {

val bytes = vectorToBytes(queryVector)

return db.rawQuery("""

SELECT m.id, m.timestamp, m.screenshot, m.raw_text,

mv.distance

FROM moment_vectors mv

JOIN moments m ON m.id = mv.moment_id

WHERE mv.embedding MATCH ?

AND k = 5

ORDER BY mv.distance

""", arrayOf(bytes)).use { cursor ->

buildList { while (cursor.moveToNext()) { add(cursorToResult(cursor)) } }

}

}

## Step 7 — Background Processing Service

Run OCR, chunking, and embedding in a foreground service so Android does not kill the process during heavy inference. Schedule it using WorkManager for battery-aware deferral.

### EmbeddingWorker.kt (WorkManager)

class EmbeddingWorker(ctx: Context, params: WorkerParameters) :

CoroutineWorker(ctx, params) {

override suspend fun doWork(): Result {

val unprocessed = db.getUnprocessedScreenshots()

unprocessed.forEach { shot ->

val ocrText = ocrProcessor.extractText(shot.path)

val merged  = ocrText + "\n" + shot.accessibilityData

val chunks  = TextChunker.chunk(merged)

chunks.forEachIndexed { i, chunk ->

val vec = embeddingEngine.embed(tokenize(chunk))

vectorStore.insert(shot, chunk, i, vec)

}

db.markProcessed(shot.id)

}

return Result.success()

}

}

// Schedule: run when charging + idle, every 30 minutes

WorkManager.getInstance(context).enqueueUniquePeriodicWork(

"embedding_worker",

ExistingPeriodicWorkPolicy.KEEP,

PeriodicWorkRequestBuilder<EmbeddingWorker>(30, TimeUnit.MINUTES)

.setConstraints(Constraints(requiresCharging = true))

.build()

)

## Step 8 — LLM Q&A with LiteRT-LM (Optional but Recommended)

LiteRT-LM is the LLM inference layer built on LiteRT. It powers Gemma on Pixel Watch and Chrome. Use it to run Gemma 3 1B int4 (~900MB on disk, ~1.1GB RAM) for answering questions about retrieved context.

### 8a. Download the model

# Download Gemma 3 1B int4 .litertlm format from Hugging Face

# Store in app's filesDir — DO NOT bundle in APK

# litert-community/Gemma3-1B-IT on Hugging Face

### 8b. LlmQaEngine.kt

class LlmQaEngine(private val modelPath: String) {

private val engine: Engine by lazy {

Engine.createEngine(

EngineSettings.createDefault(

ModelAssets.create(modelPath).getOrThrow()

).getOrThrow()

).getOrThrow()

}

fun answer(

query: String,

contextChunks: List<String>,

onToken: (String) -> Unit

) {

val context = contextChunks.joinToString("\n---\n")

val prompt = """

You are a personal recall assistant. Use the context below

(from the user's past screen activity) to answer the question.

If you cannot find the answer in the context, say so.

Context:

$context

Question: $query

Answer:

""".trimIndent()

val session = engine.createSession(ConversationConfig.createDefault(engine)

.getOrThrow()).getOrThrow()

session.sendMessageAsync(

JsonMessage("role" to "user", "content" to prompt),

onToken = { token, _ -> onToken(token) }

)

}

}

Memory Management LiteRT-LM uses Engine (singleton) + Session (per-conversation) pattern. Create one Engine at app start and reuse it. Only create a new Session per user query. The Engine owns the KV cache and model weights — do not recreate it on every query or you will OOM.

## Step 9 — Search UI

Add a search Activity or bottom sheet to your existing app. Bind the search bar to a ViewModel that calls the vector store on a background thread and displays results as cards.

### RecallViewModel.kt

class RecallViewModel(app: Application) : AndroidViewModel(app) {

val results = MutableStateFlow<List<SearchResult>>(emptyList())

val answer  = MutableStateFlow("")

fun search(query: String) = viewModelScope.launch(Dispatchers.IO) {

val vec = embeddingEngine.embed(tokenize(query))

results.value = vectorStore.search(vec, topK = 8)

}

fun ask(query: String) = viewModelScope.launch(Dispatchers.IO) {

val vec  = embeddingEngine.embed(tokenize(query))

val hits = vectorStore.search(vec, topK = 5)

val chunks = hits.map { it.rawText }

llmEngine.answer(query, chunks) { token ->

answer.value += token

}

}

}

# 4. Storage, Indexing & Privacy

## 4.1 Storage Budget

| Asset | Estimated Size |
| --- | --- |
| EmbeddingGemma .tflite (int8, seq=512) | ~170 MB |
| Gemma 3 1B .litertlm (int4) | ~900 MB |
| Vector DB (1 month, 10s interval, 256-dim) | ~1.2 GB for embeddings + metadata |
| Raw screenshots (1 month, compressed JPEG) | 3-8 GB (existing) |
| Total AI assets | ~1.1 GB (LLM optional) |

Store all AI data in getFilesDir() — it is app-private, excluded from backups by default, and not visible to other apps. Do not use external storage.

## 4.2 Retention Policy

- Implement a rolling deletion: keep last N days of screenshots, vectors, and text.

- Run cleanup in the same WorkManager job as embedding, triggered nightly.

- Give users a slider in Settings to choose 7 / 14 / 30 / 90 days retention.

## 4.3 Sensitive Content Filtering

- Before OCR/embedding, detect and skip screens from banking apps, password managers, and browser incognito tabs using the accessibility node's package name and window flags.

- Check WindowInfo.isObscured and FLAG_SECURE. If set, discard the screenshot without processing.

# 5. Performance Tuning

## 5.1 Embedding Latency

| Device | EmbeddingGemma (CPU/XNNPACK) |
| --- | --- |
| Pixel 8 (Tensor G3) | ~35ms per 256-token chunk |
| Samsung S24 (Snapdragon 8 Gen 3) | ~25ms per chunk |
| Mid-range (Snapdragon 7xx) | ~60-80ms per chunk |

At 1 screenshot per 10 seconds with ~3 chunks each, the embedding backlog at 60ms/chunk is 180ms per screenshot — well within the 10s window when running on a background thread. Process only while charging if you want zero UI impact.

## 5.2 LLM Inference Latency

- Gemma 3 1B int4: ~15-25 tokens/sec on Snapdragon 8 Gen 3 GPU, ~8-12 tokens/sec CPU.

- Use generateResponseAsync() with a streaming callback to start showing tokens immediately.

- Pre-warm the Engine at app launch in a coroutine so first query has no cold-start delay.

## 5.3 Vector Search Latency

- sqlite-vec ANN search over 500,000 vectors: ~5-15ms on device (sub-linear with indexing).

- Use a 256-dim embedding (not 768) to keep search and storage fast.

- Consider pruning old vectors when the DB exceeds 2M entries — keep only the last 90 days.

# 6. Implementation Roadmap

| Phase | Task | Priority | Effort |
| --- | --- | --- | --- |
| Phase 1 | Toolchain: update NDK r28, AGP 8.5.1, LiteRT 2.1.2, verify 16KB alignment | Critical | 0.5 days |
| Phase 1 | ML Kit OCR integration + merge with accessibility data | Critical | 1 day |
| Phase 1 | Text chunking utility | Critical | 0.5 days |
| Phase 2 | Download + integrate EmbeddingGemma .tflite + tokenizer | Critical | 2 days |
| Phase 2 | sqlite-vec vector store: schema, insert, search | Critical | 2 days |
| Phase 2 | WorkManager background embedding job | High | 1 day |
| Phase 3 | Search UI — search bar, result cards, screenshot thumbnails | High | 2 days |
| Phase 3 | RecallViewModel + search binding | High | 1 day |
| Phase 4 | LiteRT-LM Gemma 3 1B integration (Q&A mode) | Medium | 2 days |
| Phase 4 | Streaming LLM answer UI | Medium | 1 day |
| Phase 5 | Retention policy + sensitive screen filtering | High | 1 day |
| Phase 5 | Testing on 16KB emulator + Pixel 8 | Critical | 1 day |

# 7. Common Issues & Fixes

| Issue | Fix |
| --- | --- |
| Play Store rejects APK for 16KB misalignment | Run llvm-readelf on all .so files. Upgrade to NDK r28 and rebuild. Pin LiteRT to 2.1.2+ avoiding the OpenCL .so bug. |
| UnsatisfiedLinkError on 16KB device | A bundled .so is 4KB-aligned. Use Android Studio APK Analyzer to find the culprit library and update it. |
| OOM crash when loading Gemma 3 1B | Ensure the Engine is a singleton. Use int4 quantization (.litertlm format). Test on devices with >=6GB RAM. The model needs ~1.1GB working set. |
| EmbeddingGemma outputs wrong results | Ensure you are using the correct prompt prefix: 'query: ' for queries, 'passage: ' for documents. Normalize the output vector before storing. |
| sqlite-vec not found / crash | Ensure the sqlite-vec .so is compiled with NDK r28. Check that you are loading it with System.loadLibrary before opening the DB. |
| WorkManager job never runs | Check battery optimization exemption. Request ACTION_REQUEST_IGNORE_BATTERY_OPTIMIZATIONS for the embedding job. Use setRequiresCharging(true) only if acceptable. |
| OCR text quality poor | Downscale screenshots to 1080p before OCR (ML Kit works best at 72-96 DPI equivalent). Increase JPEG quality in the capture step to 85+. |

# 8. Key References

- LiteRT official docs: ai.google.dev/edge/litert/overview

- LiteRT-LM GitHub: github.com/google-ai-edge/LiteRT-LM

- EmbeddingGemma blog: developers.googleblog.com/en/introducing-embeddinggemma

- EmbeddingGemma on Android (LiteRT + DJL): medium.com/google-developer-experts by Georgios Soloupis

- sqlite-vec: github.com/asg017/sqlite-vec

- 16KB page size guide: developer.android.com/guide/practices/page-sizes

- LiteRT OpenCL bug tracker: github.com/google-ai-edge/LiteRT/issues/6299

- On-Device RAG for Android (Feb 2026): medium.com/google-developer-experts by Sasha Denisov

All inference runs 100% on-device. No data leaves the phone. The entire pipeline is offline-capable after initial model download.